## Slide 1: 2goCopenhagen
Andreadis Evmenios
Melidis Zikos
Tzemis Evangelos
Tsirozoglou Dimitris

## Slide 2: Project Overview
Create a new web site
Create a mobile application for iOS & Android

## Slide 3: Sprint Overview
Sprint Goals
  Decision which tools we will use
  Install & read documentation
  Find Web Hosting Provider
  Create the back end for the Event Page

## Slide 4: What was planned
Read documentation & install Drupal
Read documentation & install Grails
Install additional appropriate tools
Create the domain classes for the Event
Create tests for the domain classes
Create a calendar
Interaction between calendar and database
Integrate with social media
Add the HTML code

## Slide 5: What is Finished
Read documentation & install Drupal ✓
Read documentation & install Grails ✓
Install additional appropriate tools ✓
Create the domain classes for the Event ✓
Create tests for the domain classes ✓
Create a calendar ✓
Interaction between calendar and database ✗
Integrate with social media ✗
Add the HTML code ✗

## Slide 6: Progress
Implementation started using Drupal
Change to Groovy/Grails
Unexpected facts delay the start of the project
Start working on completing the user stories and our tasks